# theStudenter App – Project Brief

Developed by Botho Maje with Qt (Python) + MySQL • Due: 16 September 2025

This brief defines the scope, requirements, constraints, and delivery plan for a desktop Student Assistant application built with Qt (Python) and MySQL. The app is based on my assignment tracking spreadsheet and focuses on two core components:

- a due-date tracker for assignments, and

- a grade book for calculating year and final marks per module with clear, colour-based status cues.

# Project Objectives

- Provide a simple, reliable, single-user desktop tool to manage assignment due dates and grade calculations.

- Mirror the existing spreadsheet logic while enforcing validation and improving usability and persistence via MySQL.

- Offer clear visibility into deadlines (days remaining) and academic standing (per-module averages and final mark).

- Align to the module’s marking rubric: four GUI pages (Login, Dashboard, Assignments, Grades), working buttons, calendar and logo visible, screenshots for submission.

# Scope

The MVP includes two functional areas and a login page:

- due-date tracker with CRUD for assignments and live “days left”, and

- grade book for per-module assessment weights, scores, year mark, exam mark, and final mark with rule-driven colour states.

A dashboard provides a calendar, logo, clock, and “today at a glance” widgets.

# Out of Scope (for this submission)

- Multi-user accounts or remote sync.

- Push notifications or background services.

- Complex timetable management (can be a later enhancement).

- Role-based access control; analytics dashboards beyond averages.

# Users & Environment

Single user (student) on a local machine. The app is a Python Qt desktop application. Data is stored in a local MySQL instance.

# Functional Requirements

- Login (GUI 1): Accept a fixed username (surname) and password (student number). On success, open the dashboard; otherwise, show an error.

- Dashboard (GUI 2): Show a calendar, a visible logo, an active clock, and two panels:

  - upcoming/due assignments (next 7–14 days);

  - today’s submitted/graded status summary. Buttons navigate to Assignments and Grades pages.

- Assignments (GUI 3): CRUD for assignments: subject/module, title, due date, start date, submission date, status (Not Started / In Progress / Done / Skipped). Display days remaining = DATEDIFF(due_date, current_date). Filter by status.

- Grades (GUI 4): Per module, maintain assessment items (weight %, score %). Compute year mark, exam mark(s), and final mark using module-specific weights and rules. Provide per-row status colour and module-level indicators.

# Grade/Status Colour Logic

- Yellow – Submission not completed (e.g., assignment not submitted).

- Orange – Submission completed but score not yet recorded.

- Green – Score ≥ 50% (per assignment); module final mark ≥ 50% AND (if applicable) exam subminimum achieved AND all exam-entry criteria met.

- Red – Score < 50% (per assignment); OR final mark < 50%; OR exam subminimum not met even if final ≥ 50%; OR exam-entry criteria not satisfied.

# Per-Module Rules

- Final mark = (Year Mark × Year Weight) + (Exam Mark × Exam Weight). Weights are per module.

- Pass threshold: final ≥ 50%.

- Exam subminimum: if set (per module), the exam mark must be ≥ subminimum; otherwise, the final mark is flagged as red.

- Year mark = weighted average of all formative assessments for the module.

- Exam admission requirements (per module): minimum number of assignments submitted (default 1) and, if specified, a minimum year mark threshold.

# Data Model (MySQL)

The schema is intentionally minimal and normalised for clarity. All write operations use parameterised queries.

| Table | Fields (key fields in bold) | Notes |
| --- | --- | --- |
| modules | id code name year_weight_pct exam_weight_pct min_assignments_for_exam (default 1) min_year_mark_for_exam (nullable) exam_subminimum_pct (nullable) | Holds per-module rules for weights and admission thresholds. |
| assignments | id module_id (FK->modules) title start_date submit_date (nullable) status ENUM(‘Not Started’, ‘In Progress’, ‘Done’, ‘Skipped’) | Due-date tracker; days_left computed in queries as DATEDIFF(due_date, CURDATE()). |
| marks | id assignment_id (FK->assignments) weight_pct score_pct (nullable) submitted BOOL | Stores assessment weight and score; if submitted = TRUE and score is NULL → Orange; if submitted = FALSE → Yellow; otherwise Green/Red based on score ≥ 50. |
| views | v_due_assignments v_module_year_mark v_module_final_status | Pre-computed lists for Dashboard and Grades with colour-classification fields (v_due_assignments, v_module_year_mark, v_module_final_status). |

# GUI Architecture

- GUI 1 – Login: Surname + student number. On success → Dashboard; Cancel → exit.

- GUI 2 – Dashboard: Calendar widget, visible logo, live clock. Panels: (i) Upcoming assignments (next 7–14 days), (ii) Quick status counts (Pending/Done). Buttons to open Assignments and Grades.

- GUI 3 – Assignments: Table + form controls for CRUD, status filter, instant days_left display; writes to MySQL.

- GUI 4 – Grades: Tabs per module or module selector. Shows assessment rows (weight/score), year mark, exam mark(s), final mark, and colour state. Warn if Σ(weights for a module) ≠ 100%.

# Non-Functional Requirements

- Usability: clear labels, input validation (dates, weights 0–100, scores 0–100).

- Reliability: immediate commits for CRUD; handle DB connectivity errors gracefully.

- Performance: dataset is small; all pages should load in under 200ms on a typical laptop.

- Portability: Python 3.10+, PyQt5/PySide6, MySQL 8.x; local single-user deployment.

# SDLC Phases & Deliverables

## Requirements & Analysis

- Confirm functional rules from the spreadsheet (statuses, colours, weights).

- Define per-module parameters (weights, subminima, min assignments/year mark).

- Acceptance criteria for each page.

## Design

- ERD + schema DDL; DAL API signatures; UI wireframes and widget lists.

- Navigation via QStackedWidget; model helpers for status/colour.

## Implementation

- Create database & seed modules; implement DAL with parameterised queries.

- Build 4 Qt pages; wire signals/slots; validation; colour mapping.

## Testing

- Unit tests for calculations; functional tests for CRUD; negative tests for validation.

- Smoke test on a clean machine; prepare screenshots for submission.

## Deployment & Submission

- Export schema.sql/seed.sql; package code and assets; include screenshots and short explanations per GUI page.

# Timeline & Management Plan

| Phase | Dates | Activities/Milestones |
| --- | --- | --- |
| Requirements & Analysis | 20 Aug – 22 Aug | Confirm rules from sheet; lock scope & acceptance criteria. |
| Data Model & Setup | 23 Aug – 26 Aug | MySQL install, schema.sql, seed.sql; DAL stubs. |
| UI Prototypes | 27 Aug – 31 Aug | Qt Designer for 4 pages; navigation wiring; assets (logo). |
| Implementation I | 1 Sept – 6 Sept | Assignments CRUD + Dashboard panels; days_left & filters. |
| Implementation II | 7 Sept – 10 Sept | Grades logic: weights/scores, year/exam/final calc, colour rules. |
| Integration & Testing | 11 Sept – 13 Sept | End-to-end tests, validation, error handling, polish. |
| Packaging | 14 Sept – 15 Sept | Screenshots, explanations per GUI page; final review. |
| Submission | 16 Sept | Submit all required artefacts by 17:00 SAST. |

# Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| DB Driver Issues | Use mysql-connector-python + QTableWidget if QMYSQL plugin unavailable; keep config.json. |
| Time Overrun | Time-box; defer non-critical enhancements. |
| Validation Gaps | Unit tests for weight sums and final mark; manual test checklist. |
| Data Entry Errors | Combos for enums, date/time edits, numeric spin boxes; inline hints/errors. |

# Deliverables

- Source code (.py) + .ui files; assets (logo).

- schema.sql and seed.sql; config.json for DB connection.

- Four screenshots (full-screen) and brief explanations per GUI page (for submission).

- README with run instructions; test notes.